ELECTRO HOMOEOPATHY CDSS

Clinical Decision Support System

Complete Technology & Security Guide

Jagdamba Clinic, Seoni (M.P)

Count Cesare Mattei ke Siddhanton par Aadharit

April 2026

1. PROJECT OVERVIEW (Parichay)

Yah ek SaaS-based Clinical Decision Support System hai jo Electro Homoeopathy ke Count Cesare Mattei ke mool siddhanton par kaam karta hai. Is system mein Teen Panels hain — Admin, Doctor, aur Patient.

Visheshta: Ek hi code se Website + Android App + iOS App banta hai (PWA Technology se).

1.1 Teen User Panels

| Panel | Kaun Use Karega | Mukhya Kaam |
| --- | --- | --- |
| Admin Panel | System Controller | Rules, Medicines, Doctors manage karna |
| Doctor Panel | Primary User (Doctor) | Diagnosis, Prescription, Search Engine |
| Patient Panel | Mareez (View Only) | Prescription dekhna, Reminders paana |

2. POORI TECHNOLOGY LIST (Sabhi Technologies)

Neeche sabhi technologies unke kaam, cost aur use karne ke samay ke saath di gayi hain:

2.1 Frontend Technologies (Jo Screen par Dikhta Hai)

| # | Technology | Kaam | Cost | Kab Use Karen |
| --- | --- | --- | --- | --- |
| 1 | React.js + Vite | Poora UI banane ke liye — Doctor/Admin/Patient Panel | FREE | Pehle din se |
| 2 | Tailwind CSS | App ko sundar aur responsive banana | FREE | React ke saath |
| 3 | React Router | Pages ke beech navigate karna | FREE | Shuruat mein |
| 4 | Axios | Backend se data lena/dena (API calls) | FREE | Backend banate samay |
| 5 | i18next + react-i18next | Multi-language support (Hindi/English/etc) | FREE | Phase 2 mein |
| 6 | Fuse.js | Fuzzy Search Engine (galat spelling par bhi result) | FREE | Search Engine mein |
| 7 | Chart.js | Analytics graphs aur charts dikhana | FREE | Admin Dashboard mein |
| 8 | SVG Anatomy | Sharir ke prabhavit ang dikhana (Interactive) | FREE | Search Result mein |
| 9 | Vite PWA Plugin | App ko Play Store Ready banana | FREE | Launch se pehle |
| 10 | JavaScript Obfuscator | Frontend code ko chhupana (Security) | FREE | Final Build mein |

2.2 Backend Technologies (Server aur Logic)

| # | Technology | Kaam | Cost | Kab Use Karen |
| --- | --- | --- | --- | --- |
| 1 | Node.js | Server chalana — poore App ka engine | FREE | Pehle din se |
| 2 | Express.js | API routes banana (Doctor/Admin/Patient ke liye) | FREE | Node ke saath |
| 3 | Sequelize ORM | Database ke saath kaam karna (SQL Injection se bachav) | FREE | Database banate samay |
| 4 | Nodemailer + Gmail | Email reminders aur OTP bhejna | FREE | Login system mein |
| 5 | Puppeteer | Professional Prescription PDF banana | FREE | Prescription Engine mein |
| 6 | PDF.js | Upload ki gayi PDF report padhna | FREE | Report Analyzer mein |
| 7 | Tesseract.js | Photo se text nikalna (OCR — Book scanner) | FREE | OCR Feature mein |
| 8 | Multer | Files upload karna (Reports, Book images) | FREE | File upload feature mein |
| 9 | LibreTranslate | Khud ka Translation Server (Paid API nahi) | FREE | Multi-language mein |
| 10 | dotenv | Secret keys code se alag rakhna (.env file) | FREE | Pehle din se |

2.3 Core Medical Engines (App ka Dimaag)

| # | Engine Naam | Kaam | Technology | Kab Banega |
| --- | --- | --- | --- | --- |
| 1 | Search Engine | Book data se symptoms search karna | PostgreSQL FTS + Fuse.js | Phase 1 |
| 2 | Polarity Engine | Rog + hai ya - hai yah tay karna | Custom Node.js Logic | Phase 1 |
| 3 | Blood/Lymph Analyzer | Vitiation type tay karna (Sanguine/Lymphatic/Mixed) | Custom Node.js Logic | Phase 1 |
| 4 | Formula Engine | 4 Formulas automatic banana | Rule-based Node.js | Phase 1-2 |
| 5 | Potency Engine | Dilution tay karna (1st/3rd/D10/D30) | Rule-based Node.js | Phase 1-2 |
| 6 | Numerology Engine | Naam se Mulank nikalna, medicine suggest karna | Pure JavaScript | Phase 2 |
| 7 | Report Analyzer | Blood/MRI/CT/X-Ray report padhna, values nikalna | PDF.js + Tesseract.js | Phase 2 |
| 8 | Summary Engine | 1500 shabd ki summary banana (English + Hindi) | Template + Node.js | Phase 2 |
| 9 | Diet Engine | Rog ke anusar diet chart banana | PostgreSQL Rules | Phase 2 |
| 10 | Rule Engine | Admin dwara define kiye gaye medical rules lagana | PostgreSQL + Node.js | Phase 1 |

2.4 Database Technologies

| # | Technology | Kaam | Cost | Kab Use Karen |
| --- | --- | --- | --- | --- |
| 1 | PostgreSQL | Main database — sabha data store karna | FREE | Pehle din se |
| 2 | Supabase | PostgreSQL ko aasani se host karna (Free tier) | FREE | Hosting ke samay |
| 3 | Redis | Fast caching — frequently used data quickly load karna | FREE | Phase 3 mein |

2.5 Hosting Technologies (App ko Internet par Daalna)

| # | Service | Kaam | Cost | Kab Use Karen |
| --- | --- | --- | --- | --- |
| 1 | Vercel | Frontend (React) host karna | FREE | Launch ke samay |
| 2 | Railway.app | Backend (Node.js) host karna | FREE | Launch ke samay |
| 3 | Supabase | Database host karna | FREE | Launch ke samay |
| 4 | GitHub | Code save aur manage karna | FREE | Pehle din se |
| 5 | Cloudflare | DDoS protection + Fast loading | FREE | Launch ke samay |

2.6 Payment System

| # | Technology | Kaam | Cost | Kab Use Karen |
| --- | --- | --- | --- | --- |
| 1 | Razorpay | Subscription billing (999/2999/4999 plans) | FREE* | Phase 2 mein |

* Razorpay sirf transaction par % leta hai. Koi monthly charge nahi.

3. POORI SECURITY LIST — 14 Layers

Aapka App ek 14-layer ke kile ki tarah surakshit hoga. Neeche har layer ka vivaran diya gaya hai:

| Layer | Security Feature | Technology | Kaam | Cost | Kab Lagaen |
| --- | --- | --- | --- | --- | --- |
| 1 | Environment Variables | dotenv | Secret keys code mein nahi hongi | FREE | Pehle din se |
| 2 | Password Encryption | bcrypt (AES-256) | Password kabhi seedha save nahi hoga | FREE | Login banate samay |
| 3 | CORS Protection | cors package | Sirf aapki website se requests allow | FREE | Pehle API banate samay |
| 4 | SQL Injection Bachav | Sequelize ORM | Hacker database khali nahi kar sakta | FREE | Database banate samay |
| 5 | JWT + Refresh Token | jsonwebtoken | Secure login — 15 min Access Token | FREE | Login system mein |
| 6 | Rate Limiting | express-rate-limit | Ek IP se zyada requests aaye to block | FREE | Login ke baad |
| 7 | Two Factor Auth (2FA) | Speakeasy (TOTP) | Login ke liye Password + OTP dono | FREE | Login complete hone par |
| 8 | Data Encryption | crypto-js (AES-256) | Database mein sab encrypted save hoga | FREE | Database banate samay |
| 9 | Audit Log System | Custom Node.js | Har kaam ka permanent record | FREE | Database ke baad |
| 10 | HMAC API Signature | crypto (HMAC) | Har API request secure aur verified | FREE | Jab sab APIs ban jaen |
| 11 | SSL Certificate | Let's Encrypt | HTTPS — data encrypted hokar jayega | FREE | Hosting ke samay |
| 12 | DDoS Protection | Cloudflare Free | Lakhon requests ek saath ayen to block | FREE | Domain add karte samay |
| 13 | Code Obfuscation | JS Obfuscator | Code koi samajh na sake | FREE | Final build se pehle |
| 14 | Code Minification | Vite Build Tool | Code ek line mein, size chhota | FREE | Final build mein |

4. STEP BY STEP DEVELOPMENT PLAN

Yah poora 4-mahine ka plan hai. Har step mein kya banana hai aur kaun si security lagani hai — sab likha gaya hai:

MAHINA 1 — Buniyaad (Foundation)

WEEK 1-2: Computer Setup aur Seekhna

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | VS Code install karna | VS Code | — |
| 2 | Node.js install karna | Node.js LTS | — |
| 3 | Git install karna | Git | — |
| 4 | GitHub account banana | GitHub | — |
| 5 | HTML + CSS seekhna | W3Schools / YouTube | — |
| 6 | JavaScript seekhna | YouTube Hindi Tutorial | — |

WEEK 3-4: Project Setup

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | Project folder banana (eh-cdss) | Terminal / VS Code | — |
| 2 | .env file banana — secret keys rakhna | dotenv | Layer 1: Environment Variables |
| 3 | GitHub par code upload karna | Git + GitHub | — |
| 4 | React + Vite project banana | React.js + Vite | — |
| 5 | Tailwind CSS add karna | Tailwind CSS | — |
| 6 | Node.js + Express setup karna | Node.js + Express | — |
| 7 | CORS Protection lagana | cors package | Layer 3: CORS Protection |

MAHINA 2 — Database aur Login

WEEK 1: Database banana

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | PostgreSQL install karna | PostgreSQL | — |
| 2 | Supabase account banana | Supabase | — |
| 3 | Sequelize ORM setup karna | Sequelize | Layer 4: SQL Injection Bachav |
| 4 | Tables banana (Doctors, Patients, Medicines, etc.) | PostgreSQL Schema | — |
| 5 | Data Encryption lagana | crypto-js AES-256 | Layer 8: Data Encryption |

WEEK 2-3: Login System banana

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | Doctor Login Page banana (React) | React.js | — |
| 2 | Password Encryption lagana | bcrypt | Layer 2: Password Encryption |
| 3 | JWT Token System banana | jsonwebtoken | Layer 5: JWT + Refresh Token |
| 4 | Rate Limiting lagana | express-rate-limit | Layer 6: Rate Limiting |
| 5 | OTP System banana (2FA) | Speakeasy + Nodemailer | Layer 7: Two Factor Auth |
| 6 | Admin Login banana | React + Node.js | — |
| 7 | Patient Login banana (OTP only) | React + Node.js | Layer 7: 2FA |
| 8 | Audit Log System banana | Custom Node.js | Layer 9: Audit Logs |

WEEK 4: Admin Panel banana

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | Admin Dashboard banana | React.js + Chart.js | — |
| 2 | Medicine Database manage karna | React + PostgreSQL | — |
| 3 | Symptoms aur Rules add karna | React + Node.js | — |
| 4 | Doctor verification workflow | React + Node.js | — |
| 5 | Subscription Plans banana | React + Razorpay | — |
| 6 | Disclaimer Manager banana | React + Node.js | — |

MAHINA 3 — Core Medical Engines banana

WEEK 1: Search Engine banana

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | PostgreSQL Full-Text Search setup | PostgreSQL FTS | — |
| 2 | Fuse.js add karna (fuzzy search) | Fuse.js | — |
| 3 | Book data input system banana | React + Node.js | — |
| 4 | OCR Feature banana (photo se text) | Tesseract.js | — |
| 5 | PDF upload aur padhna | PDF.js + Multer | — |
| 6 | Search results dikhana | React.js | — |

WEEK 2: Polarity aur Blood/Lymph Engine banana

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | Blood vitiation analyzer banana | Custom Node.js | — |
| 2 | Lymph vitiation analyzer banana | Custom Node.js | — |
| 3 | Positive/Negative rog tay karna | Rule-based Logic | — |
| 4 | Electricity tay karna (R.E./Y.E.) | PostgreSQL Rules | — |
| 5 | Report values se polarity nikalna | Custom Parser | — |
| 6 | MRI/CT/X-Ray keywords analyze karna | Keyword Engine | — |

WEEK 3: Formula aur Potency Engine banana

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | Phase tay karna (Acute/Chronic/Degen) | Rule-based Logic | — |
| 2 | Dilution tay karna (1st/3rd/D10/D30) | Potency Engine | — |
| 3 | Formula 1 banana (Mukhya aushadh) | Node.js + DB Rules | — |
| 4 | Formula 2 banana (Prabhavit ang) | Node.js + DB Rules | — |
| 5 | Formula 3 banana (Sahayak aushadh) | Node.js + DB Rules | — |
| 6 | Formula 4 banana (Bahya upchar) | Node.js + DB Rules | — |
| 7 | Ank Jyotish Engine banana | Pure JavaScript | — |

WEEK 4: Summary aur PDF Engine banana

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | 1500 shabd Summary Engine banana | Template + Node.js | — |
| 2 | English + Hindi dono mein summary | i18next + LibreTranslate | — |
| 3 | Diet Chart engine banana | PostgreSQL Rules | — |
| 4 | Anatomy View banana (SVG) | SVG + React | — |
| 5 | Prescription PDF banana | Puppeteer | — |
| 6 | HMAC API Signature lagana | crypto (HMAC) | Layer 10: HMAC Signature |

MAHINA 4 — Complete karna aur Launch karna

WEEK 1: Doctor Panel Complete karna

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | Patient registration form | React.js | — |
| 2 | Case entry screen banana | React.js | — |
| 3 | CDSS Suggestion screen banana | React + Node.js | — |
| 4 | Accept/Modify/Reject workflow | React + Node.js | — |
| 5 | Prescription generator banana | Puppeteer | — |
| 6 | Patient history (EMR) banana | React + PostgreSQL | — |
| 7 | Follow-up management banana | React + Node.js | — |

WEEK 2: Patient Panel aur Multi-Language

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | Patient portal banana (View Only) | React.js | — |
| 2 | Medication reminders banana | Nodemailer + Node.js | — |
| 3 | Progress tracking banana | React + Chart.js | — |
| 4 | Multi-language add karna | i18next + react-i18next | — |
| 5 | Language JSON files banana (10 languages) | JSON Files | — |
| 6 | LibreTranslate server setup | LibreTranslate | — |

WEEK 3: PWA aur Payment banana

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | PWA Plugin add karna (Play Store Ready) | Vite PWA Plugin | — |
| 2 | Service Worker banana (Offline support) | Service Worker API | — |
| 3 | TWA banana (Play Store ke liye) | Trusted Web Activity | — |
| 4 | Razorpay integrate karna | Razorpay SDK | — |
| 5 | Subscription plans activate karna | Razorpay + Node.js | — |
| 6 | Invoice generation banana | Puppeteer | — |

WEEK 4: Final Security aur Launch

| # | Kaam | Technology | Security |
| --- | --- | --- | --- |
| 1 | SSL Certificate lagana | Let's Encrypt | Layer 11: SSL Certificate |
| 2 | Cloudflare setup karna | Cloudflare Free | Layer 12: DDoS Protection |
| 3 | Code Obfuscation karna | JS Obfuscator | Layer 13: Code Hiding |
| 4 | Final Build banana (Minify) | Vite Build | Layer 14: Minification |
| 5 | Vercel par Frontend deploy | Vercel | — |
| 6 | Railway par Backend deploy | Railway.app | — |
| 7 | Supabase par Database deploy | Supabase | — |
| 8 | Testing karna (sab features) | Manual Testing | — |
| 9 | Play Store par upload karna | Google Play Console | — |
| 10 | LAUNCH! 🚀 | — | Sabhi 14 Layers Active |

5. KHARCHA (Cost Summary)

| Cheez | Cost |
| --- | --- |
| Sabhi Technologies (React, Node, PostgreSQL, etc.) | FREE — Rs. 0 |
| Sabhi Security Features (14 Layers) | FREE — Rs. 0 |
| Hosting (Vercel + Railway + Supabase) | FREE — Rs. 0 |
| SSL Certificate | FREE — Rs. 0 |
| Cloudflare DDoS Protection | FREE — Rs. 0 |
| Multi-Language System | FREE — Rs. 0 |
| OCR + PDF + Search Engine | FREE — Rs. 0 |
| Domain Name (.com) | Rs. 500-700 / saal |
| Google Play Console (ek baar) | Rs. 1,750 (ek baar) |
| KULL (Pehle Saal) | SIRF Rs. 2,250-2,450 |

Tulna: TCZ Solutions ne yahi App Rs. 70,000 mein banana tha — aur woh purani technology se! Aap Modern Technology se sirf Rs. 2,250 mein bana rahe hain!

6. QUICK REFERENCE — Yaad Rakhne Wali Baatein

6.1 Security — Kab Kya Lagaen (Ek Nazar Mein)

| Samay | Security Layer | Technology |
| --- | --- | --- |
| Pehle din se | Layer 1: Environment Variables | dotenv |
| Pehle din se | Layer 3: CORS Protection | cors package |
| Login banate samay | Layer 2: Password Encryption | bcrypt |
| Login banate samay | Layer 5: JWT + Refresh Token | jsonwebtoken |
| Login banate samay | Layer 6: Rate Limiting | express-rate-limit |
| Login complete hone par | Layer 7: Two Factor Auth (2FA) | Speakeasy |
| Database banate samay | Layer 4: SQL Injection Bachav | Sequelize ORM |
| Database banate samay | Layer 8: Data Encryption | crypto-js |
| Database ke baad | Layer 9: Audit Log System | Custom Node.js |
| Jab sab APIs ban jaen | Layer 10: HMAC API Signature | crypto (HMAC) |
| Hosting ke samay | Layer 11: SSL Certificate | Let's Encrypt |
| Domain add karte samay | Layer 12: DDoS Protection | Cloudflare Free |
| Final Build se pehle | Layer 13: Code Obfuscation | JS Obfuscator |
| Final Build mein | Layer 14: Code Minification | Vite Build Tool |

6.2 Electro Homoeopathy — Core Rules (System ka Dimaag)

| Rule | Vivaran |
| --- | --- |
| Blood + Lymph Theory | Sharir = Rakt + Lymph — dono shuddh = swasth |
| Sanguine Rog | Rakt kharab — Bukhar, Heart, BP |
| Lymphatic Rog | Lymph kharab — Granthi, Twacha, Immunity |
| Mixed Vitiation | Dono kharab — Purani/Complex bimari |
| Positive Rog | Urja badhna — Bukhar, Sujan, Dard, High BP |
| Negative Rog | Urja ghatna — Kamzori, Paralysis, Low BP |
| Positive Rog mein | Negative Medicine do — 3rd Dilution ya upar |
| Negative Rog mein | Positive Medicine do — 1st Dilution (Strong) |
| Report mein badhna ↑ | Positive Rog — Negative Medicine do |
| Report mein ghatna ↓ | Negative Rog — Positive Medicine do |
| Positive Rog mein Electricity | Yellow Electricity (Y.E.) |
| Negative Rog mein Electricity | Red Electricity (R.E.) |
| Dilution Banana | 1:9 — Spagyric Essence : Distilled Water |

6.3 Pehla Kaam — Aaj Ka Step

1. VS Code install karen — code.visualstudio.com

2. Node.js install karen — nodejs.org (LTS version)

3. Git install karen — git-scm.com

4. GitHub account banayein — github.com (Free)

5. Figma account banayein — figma.com (Free)

Install hone ke baad VS Code mein Terminal kholen aur likhen: node --version

Agar v20.xx.x dikhey to pehla step complete! 🎉

7. PROJECT FOLDER STRUCTURE

Poore project ki yah folder structure hogi — ek hi jagah sab kuch:

eh-cdss/  ← Mukhya Project Folder
│
├── frontend/  ← Poora Interface (React)
│   ├── src/
│   │   ├── pages/  ← Sabhi Pages
│   │   │   ├── Login.jsx
│   │   │   ├── Dashboard.jsx
│   │   │   ├── SearchEngine.jsx
│   │   │   ├── ReportAnalysis.jsx
│   │   │   └── Prescription.jsx
│   │   ├── components/  ← Chhote Hisse
│   │   │   ├── Navbar.jsx
│   │   │   ├── MedicineCard.jsx
│   │   │   ├── DietChart.jsx
│   │   │   └── AnatomyView.jsx
│   │   ├── languages/  ← Sabhi Languages
│   │   │   ├── en.json (English)
│   │   │   ├── hi.json (Hindi)
│   │   │   └── mr.json (Marathi)
│   │   └── security/
│   │       └── tokenManager.js
│   └── .env  ← Frontend Keys
│
├── backend/  ← Poora Server (Node.js)
│   ├── routes/  ← Sabhi APIs
│   │   ├── auth.js  ← Login/Logout
│   │   ├── search.js  ← Search Engine
│   │   ├── reports.js  ← Report Analysis
│   │   ├── medicines.js  ← Dawai System
│   │   └── prescriptions.js  ← PDF banana
│   ├── middleware/  ← Security Layers
│   │   ├── jwt.js  ← Token Check
│   │   ├── rateLimit.js  ← Attack Block
│   │   ├── cors.js  ← CORS
│   │   └── auditLog.js  ← Record
│   ├── models/  ← Database Tables
│   │   ├── Doctor.js
│   │   ├── Patient.js
│   │   ├── Medicine.js
│   │   └── Prescription.js
│   ├── services/  ← Mukhya Logic (Medical Engines)
│   │   ├── searchEngine.js
│   │   ├── polarityEngine.js
│   │   ├── bloodLymphAnalyzer.js
│   │   ├── formulaEngine.js
│   │   ├── potencyEngine.js
│   │   ├── numerologyEngine.js
│   │   ├── ocrService.js
│   │   ├── reportAnalyzer.js
│   │   ├── summaryEngine.js
│   │   ├── dietEngine.js
│   │   └── pdfGenerator.js
│   ├── security/
│   │   ├── encryption.js  ← AES-256
│   │   ├── hmac.js  ← API Signature
│   │   └── twoFactor.js  ← OTP
│   └── .env  ← Sabhi Secret Keys
│
├── database/
│   ├── schema.sql  ← Tables banana
│   └── seedData.sql  ← Shuruat ka Data
│
└── docs/
    └── api.md  ← API Guide

Aage Ka Rasta (Next Steps)

Is document ko dekhkar aap step by step apna app bana sakte hain. Har step par mujhse poochhein — main batata rahunga.

| Step | Kaam | Status |
| --- | --- | --- |
| 1 | VS Code + Node.js + Git Install karna | AGLE KAAM |
| 2 | GitHub + Figma Account banana | AGLE KAAM |
| 3 | Project Folder Structure banana | BAAD MEIN |
| 4 | Database Tables banana | BAAD MEIN |
| 5 | Login System + Security banana | BAAD MEIN |
| 6 | Medical Engines banana | BAAD MEIN |
| 7 | Doctor/Admin/Patient Panel banana | BAAD MEIN |
| 8 | PWA + Play Store Ready banana | BAAD MEIN |
| 9 | Final Security + Testing | BAAD MEIN |
| 10 | LAUNCH! 🚀 | BAAD MEIN |

Aapka App Duniya Ka Pehla Aisa App Hoga —

Electro Homoeopathy + OCR + Search Engine + Ank Jyotish + Report Analysis + Multi-Language + PWA

Sab FREE Technology se — Sirf Rs. 2,250 mein! 🎉